# Prototype Report v1 (Coursework 1)

# 1) Summary

The AI Failures Museum is a web-based application that presents various exhibits of failures, limitations or misuses of AI-supported systems. The idea of this Museum is to highlight the faults in previous AI systems and provide learning techniques such as quizzes to help educate more on how these issues came to be. AI failures is a problem because as the advancement of AI is resulting it in being more prominent in everyday life, more aspects are being affected such as businesses.

(What prototype does now)

(Users and Benefits)

(Risks and Limitations)

(Next Steps)

# 2) Project Description and Requirements

## 2.1 Problem Context

With the rapid advancement in Artificial Intelligence, more domains in our world are incorporating AI-supported system into their environments. Businesses, healthcare, politics, policy, decision-making are all aspects of our world which have started to incorporate AI-supported systems, in particular environmental corporations. These systems can ultimately lead to significant societal, ethical and legal consequences if they fail and as this is an ongoing development, failures are always occurring. AI failures are often poorly documented across news articles and reports and therefore result in difficulties for non-experts to understand the consequences. As a relatively new advancement, there is limited educational material that states clearly why AI systems have failed and how these failures have ethical or societal impacts. Therefore, this is a big motivation for our project as learning from these failures is crucial for responsible AI development and encourages the wider community to educate themselves on these issues. Hence, this project demonstrates an educational prototype as a digital museum that presents and quizzes users with AI failures as structured exhibits.

## 2.2 Aims and Objectives

## 2.3 User Profiles

## 2.4 Functional Requirements

## 2.5 Non-Functional Requirements

## 2.6 Success Criteria

# 3) System Architecture

## 3.1 Architecture Overview

The system was created using the Django framework in Python and this allowed us to create the web-based application which presents the exhibits. Django was a clear choice for its rapid-development and suitability for database-driven applications. As our system required the storage of a large number of exhibits and quizzes it seemed like an effective choice. The architecture of this system follows a client-server format where users can interact with the application through a browser-based interface.

## 3.2 Component Diagram

The diagram portrays the core elements of the AI-Failure Museum and how they interact with each other. Users will access the system through the Web Browser (Frontend) and navigate by clicking buttons to communicate with the backend which retrieves and manages the different exhibits stored in the database.

## 3.3 Design Decisions and Limitations

# 4) Data Model and Dataset Description

## 4.1 Data Model for Exhibits

An initial version of the data model was established in the early stages of development. This version aimed at capturing the main entities of the system, including exhibits, failures, contributing factors and lessons learned. Each exhibit is a single case study used to describe an AI system, their use and the failure as a result. The focus for this early version is to ensure the required attributes and relationships were demonstrated in a way which allowed the development team to create the backend of the system with an idea of what these looked like. Following this initial version, the data model was reviewed by the team and refined by the data modelling lead. Relationships were simplified, naming conventions were aligned and the overall consistency with the system logic was improved. This development ensured all required exhibit data could still be represented.

## 4.2 Quiz Data

## 4.2 Dataset

# 5) Reflective Interaction and Design

## 5.1 Quiz Design

## 5.2 Game Approach

# 6) Evaluation Plan (Initial)

## 6.1 Success Measures

## 6.2 How Data Was Collected

# 7) Risk Register

| Risk | Type | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| Main functionality component not completed in time for first demo | Delivery | Medium | High | Prioritise required features, non-essential features not regarded for time being; scrum board to track progress | Project Lead |
| Written report and implementation are inconsistent | Operational | Medium | Medium | All sections in the report are reviewed in a final consistency review | Documentation Lead |
| Dataset is not sufficient enough to demonstrate the required features | Technical | Low | Medium | Requirements for the dataset are reviewed early | Data Lead |
| Poor error handling leading to confusing error messages | Technical | Low | Low | Error messages are standardised and used consistently | Software Developer |
| Architecture chosen doesn’t support the required features | Technical | Low | Medium | Review of the architecture early | Technical Lead |
| Testing left too late and doesn’t fully test the functionality of the system | Operational | Medium | Medium | Unit testing carried out in sync with development of software | Testing & DevOps |
| Navigation of menus confusing and misleading for users | Delivery | Medium | Medium | Simple, intuitive menus which follow a flow which is easy to navigate | UI Designer |

# 8) Ethical and Legal Considerations

# 9) Project Management and Team Process

## 9.1 Team Roles and Responsibilities

Project Lead = Dom

Technical Lead = Alex

Software Developer = Leo

Data/ML Lead = Jimi

UI Designer = Coco

Testing & DevOps = Sam

Documentation = Dylan

| Task | Project Lead | Tech Lead | Software Dev | Data/ML Lead | UI Designer | Testing & DevOps | Documentation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project planning & scope | A | C | I | C | C | I | R |
| Requirement’s analysis | A | C | C | C | C | I | R |
| System architecture design | C | A/R | C | C | I | C | I |
| UI design | C | C | I | I | A/R | I | C |
| Database development | I | R | R | A | I | C | I |
| Software development | I | A | R | C | I | C | I |
| Testing | I | C | C | C | I | A/R | I |
| Evaluations & results | A | C | C | R | I | C | I |
| Documentation & report | C | I | I | I | I | I | A/R |

## 9.2 Scrum Board

# 10) Current Status and Next Steps